## Slide 1: Predictive Maintenance Project Proposal
Objective
The data team’s objective is to develop a machine learning model that will help perform predictive maintenance on the delivery company’s fleet of delivery vehicles.
Planning and Analyzing stages
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Outline project workflow
Gather data from various sources
Identify software/hardware needs
Stakeholders updated
Milestone 1
2–3 weeks
Milestone 2
Clean, convert, and format data
Database ready for modeling
Stakeholders updated
2–3 weeks
Finalize modeling strategies
Build machine learning models
Test models for accuracy
Machine learning model
Stakeholders updated
Milestone 3
4 weeks
Milestone 4
Finalize results
Share findings with stakeholders
Incorporate feedback
Visualizations
Executive summary
Results
3 weeks
Constructing and Executing stages